QuizGame

ASP.NET Core MVC + SignalR

Team Project Plan  |  4 Members

Players join a room — questions appear one at a time — first correct answer takes the points — highest score wins.

# 1.  Entity Relationship Diagram

This is the foundation of the project. Everyone must read and understand this before writing any code.

Database Relationships at a Glance

| Entity | Relationship | Entity |
| --- | --- | --- |
| User | participates in many (via GamePlayer) | Game |
| User | hosts many | Game |
| Game | contains many | GameQuestion |
| GameQuestion | is based on one | Question |
| Question | has many | AnswerOption |
| GameQuestion | has many submissions via | PlayerAnswer |
| Game | has many | ChatMessage |

## Visual ERD

User ──< GamePlayer >── Game ──< GameQuestion >── Question ¦ PlayerAnswer Question ──< AnswerOption Game ──< ChatMessage

# 2.  Models

Each model maps directly to a database table. Keep them clean — no extra properties. Navigation properties are for EF Core queries only.

| User (extends IdentityUser) |  |  |
| --- | --- | --- |
| Field | Type | Notes |
| TotalScore | int | Accumulated across all finished games |
| Navigation: GamePlayer (many) ¦ ChatMessage (many) |  |  |

| Category |  |  |
| --- | --- | --- |
| Field | Type | Notes |
| Id | int | Primary key |
| Name | string | e.g. Science, History, Sports |
| Navigation: Question (many) ¦ Game (many) |  |  |

| Question |  |  |
| --- | --- | --- |
| Field | Type | Notes |
| Id | int | Primary key |
| CategoryId | int | FK → Category |
| Text | string | The question body |
| Points | int | Points awarded for first correct answer |
| TimeLimitSeconds | int | Countdown timer for this question |
| Navigation: Category ¦ AnswerOption (many) ¦ GameQuestion (many) |  |  |

| AnswerOption |  |  |
| --- | --- | --- |
| Field | Type | Notes |
| Id | int | Primary key |
| QuestionId | int | FK → Question |
| Text | string | The answer text |
| IsCorrect | bool | Exactly one per Question is true |
| Navigation: Question |  |  |

| Game |  |  |
| --- | --- | --- |
| Field | Type | Notes |
| Id | int | Primary key |
| RoomCode | string | Short unique code (e.g. XK92F) |
| HostId | string | FK → User |
| CategoryId | int? | FK → Category. Null = all categories |
| QuestionCount | int | How many questions in this game |
| Status | GameStatus | Waiting ¦ InProgress ¦ Finished |
| Navigation: Host (User) ¦ GamePlayer (many) ¦ GameQuestion (many) ¦ ChatMessage (many) |  |  |

| GamePlayer |  |  |
| --- | --- | --- |
| Field | Type | Notes |
| Id | int | Primary key |
| GameId | int | FK → Game |
| UserId | string | FK → User |
| Score | int | Points earned in this game session |
| Navigation: Game ¦ User |  |  |

| GameQuestion |  |  |
| --- | --- | --- |
| Field | Type | Notes |
| Id | int | Primary key |
| GameId | int | FK → Game |
| QuestionId | int | FK → Question |
| Order | int | 1-based sequence in this game |
| Status | QuestionStatus | Pending ¦ Active ¦ Closed |
| WinnerId | string? | FK → User. Null if no one answered |
| PointsAwarded | int | 0 if no winner |
| Navigation: Game ¦ Question ¦ Winner (User) ¦ PlayerAnswer (many) |  |  |

| PlayerAnswer |  |  |
| --- | --- | --- |
| Field | Type | Notes |
| Id | int | Primary key |
| GameQuestionId | int | FK → GameQuestion |
| UserId | string | FK → User |
| AnswerOptionId | int | FK → AnswerOption |
| SubmittedAt | DateTime | When the answer was received |
| IsWinningAnswer | bool | True only for first correct answer |
| Navigation: GameQuestion ¦ User ¦ AnswerOption |  |  |

| ChatMessage |  |  |
| --- | --- | --- |
| Field | Type | Notes |
| Id | int | Primary key |
| GameId | int | FK → Game |
| UserId | string | FK → User |
| Text | string | Message content |
| SentAt | DateTime | Timestamp |
| Navigation: Game ¦ User |  |  |

Enums

| Enum | Values |
| --- | --- |
| GameStatus | Waiting = 0 ¦ InProgress = 1 ¦ Finished = 2 |
| QuestionStatus | Pending = 0 ¦ Active = 1 ¦ Closed = 2 |

# 3.  Repository Interfaces

These are the shared contracts everyone depends on. Mkheimr creates the implementations. Everyone else just uses the interfaces. Agree on these before writing any other code.

## IGameRepository

| Method | Returns | Description |
| --- | --- | --- |
| GetByRoomCodeAsync(code) | Game | Find game by its room code |
| CreateAsync(game) | void | Save a new game to DB |
| UpdateStatusAsync(id, status) | void | Change game status |
| RoomCodeExistsAsync(code) | bool | Check for code collision before creating |

## IGamePlayerRepository

| Method | Returns | Description |
| --- | --- | --- |
| AddAsync(gamePlayer) | void | Add a player to a game |
| GetByGameAsync(gameId) | List<GamePlayer> | All players in a game |
| GetByGameAndUserAsync(gameId, userId) | GamePlayer | Find one specific player |
| AddScoreAsync(gameId, userId, points) | void | Increment a player's score |

## IGameQuestionRepository

| Method | Returns | Description |
| --- | --- | --- |
| CreateBulkAsync(questions) | void | Bulk insert sampled questions |
| GetActiveAsync(gameId) | GameQuestion | Get the currently Active question |
| GetNextPendingAsync(gameId) | GameQuestion? | Get next Pending question. Null = game over |
| ActivateAsync(id) | void | Set question Status to Active |
| CloseAsync(id, winnerId, points) | void | Set Status to Closed, record winner |

## IPlayerAnswerRepository

| Method | Returns | Description |
| --- | --- | --- |
| AddAsync(answer) | void | Record a player's answer submission |
| HasAnsweredAsync(gameQuestionId, userId) | bool | Prevent duplicate submissions |

## IQuestionRepository

| Method | Returns | Description |
| --- | --- | --- |
| GetRandomSampleAsync(categoryId, count) | List<Question> | Random questions (incl. AnswerOptions) |
| GetAllAsync() | List<Question> | For admin list page |
| GetByIdAsync(id) | Question | Includes AnswerOptions |
| AddAsync(question) | void | Admin: create question |
| UpdateAsync(question) | void | Admin: edit question |
| DeleteAsync(id) | void | Admin: delete question |

## ICategoryRepository

| Method | Returns | Description |
| --- | --- | --- |
| GetAllAsync() | List<Category> | For dropdowns |
| AddAsync(category) | void | Admin: add category |

## IChatMessageRepository

| Method | Returns | Description |
| --- | --- | --- |
| AddAsync(message) | void | Save a new chat message |
| GetByGameAsync(gameId) | List<ChatMessage> | Load full chat history for a game |

# 4.  Team Assignments

Each person owns their feature from top to bottom: Repository Implementation → Service → Controller → View. Work in parallel once Section 3 interfaces are agreed on.

| Mkheimr — Project Lead — Setup, Auth & Admin |  |
| --- | --- |
| Owns | • Project scaffold and folder structure • ApplicationDbContext + all models registered • EF Core migrations + seed data (2 categories, 20+ questions) • ASP.NET Identity (register / login / logout) • Admin CRUD for Questions and Categories • Shared _Layout.cshtml — everyone uses this |
| Controllers | AccountController GET/POST /account/register GET/POST /account/login POST /account/logout AdminController GET/POST /admin/questions/create GET /admin/questions GET/POST /admin/questions/{id}/edit POST /admin/questions/{id}/delete GET/POST /admin/categories/create |
| Services | QuestionService CreateQuestionAsync(vm) UpdateQuestionAsync(vm) DeleteQuestionAsync(id) GetAllAsync() CategoryService GetAllAsync() CreateAsync(name) |
| Views | Account/Register.cshtml Account/Login.cshtml Admin/Questions/Index.cshtml Admin/Questions/Create.cshtml (4 answer options form) Admin/Questions/Edit.cshtml Shared/_Layout.cshtml |

IMPORTANT — Mkheimr must finish the DbContext and migrations FIRST. Everyone else is blocked until the database is ready.

| Nabil — Lobby Feature |  |
| --- | --- |
| Owns | • Create a game room (pick category + question count) • Join an existing room via room code • Waiting room showing live player list • Host-only Start Game button |
| Controllers | LobbyController GET /lobby/create POST /lobby/create GET /lobby/join POST /lobby/join GET /lobby/{roomCode} ← waiting room POST /lobby/{roomCode}/start |
| Services | GameService CreateGameAsync(hostId, categoryId?, questionCount) → generate unique RoomCode → save Game (Status = Waiting) → sample questions → save GameQuestion records JoinGameAsync(roomCode, userId) → validate code + game is Waiting → add GamePlayer record StartGameAsync(roomCode, requestingUserId) → validate requester is host → set Status = InProgress → activate first GameQuestion → broadcast RoundStarted via IHubContext |
| Views | Lobby/Create.cshtml ← category dropdown + question count Lobby/Join.cshtml ← room code input Lobby/Room.cshtml ← waiting room + Start button (host only) SignalR (client JS in Room.cshtml): call: JoinGameRoom(roomCode) listen: PlayerJoined → append player to list listen: RoundStarted → redirect to /game/{roomCode} |

| Gnsh — Core Game Engine + SignalR Hub |  |
| --- | --- |
| Owns | • The actual game: showing questions, receiving answers, scoring • The entire GameHub.cs • Server-side round timer (cancel on first correct answer) |
| Controllers | GameController GET /game/{roomCode} → verify user is a player in this game → load current active question (no IsCorrect!) → render game view — SignalR takes over |
| Services | AnswerService SubmitAsync(gameQuestionId, userId, answerOptionId) → reject if question not Active → reject if user already answered → check AnswerOption.IsCorrect → save PlayerAnswer → if correct AND no winner yet: mark IsWinningAnswer = true CloseAsync(gameQuestionId, userId, points) AddScoreAsync(gameId, userId, points) return IsWinningAnswer = true RoundTimerService ← Singleton StartTimer(gameQuestionId, seconds, CancellationToken) → after delay, if question still Active: CloseAsync (no winner) broadcast RoundTimedOut advance or end game GameHub.cs JoinGameRoom(roomCode) → add to SignalR group SubmitAnswer(gameQuestionId, answerOptionId) → call AnswerService.SubmitAsync() → if winning: broadcast RoundWon + advance SendChatMessage(roomCode, text) → save + broadcast ChatMessageReceived OnConnectedAsync / OnDisconnectedAsync |
| Views | Game/Play.cshtml ├── Question text + 4 answer buttons ├── Countdown timer bar ├── Live scoreboard panel └── Chat panel SignalR (client JS in Play.cshtml): call: SubmitAnswer(gameQuestionId, optionId) call: SendChatMessage(roomCode, text) listen: RoundStarted → render question + start timer listen: RoundWon → show winner + update scores listen: RoundTimedOut → show correct answer listen: NextQuestion → render next question listen: GameOver → redirect to /game/{roomCode}/summary listen: ChatMessageReceived → append to chat |

| Moatz — Results, Leaderboard & Chat History |  |
| --- | --- |
| Owns | • Post-game summary page • Global leaderboard on the home page • Chat history loading when a player joins mid-game |
| Controllers | HomeController GET / → load top 10 players by TotalScore GameController (coordinate with Gnsh) GET /game/{roomCode}/summary → load final scores for this game → load per-question breakdown |
| Services | LeaderboardService GetGameResultsAsync(roomCode) → GamePlayer list ordered by Score → per-question: who won, points, correct answer FinalizeGameAsync(gameId) → update User.TotalScore for each player → called by Gnsh's hub on GameOver GetGlobalTopAsync(int n) → top N users by TotalScore ChatService SaveAsync(gameId, userId, text) → called by Gnsh's Hub GetHistoryAsync(gameId) → load when player connects to room |
| Views | Home/Index.cshtml ← global leaderboard + Create / Join buttons Game/Summary.cshtml ← final podium + per-question breakdown ← who won each round, correct answer shown |

# 5.  Integration Points

These are the places where two people's code must connect. Coordinate early — don't wait until Week 3.

| Who Calls | What They Call | Who Owns It |
| --- | --- | --- |
| Nabil (StartGame) | IHubContext<GameHub> to broadcast | Gnsh |
| Gnsh (GameOver) | LeaderboardService.FinalizeGameAsync() | Moatz |
| Gnsh (Hub) | ChatService.SaveAsync() | Moatz |
| Gnsh (Hub, on join) | ChatService.GetHistoryAsync() | Moatz |
| Everyone | All IRepository interfaces | Mkheimr implements |

# 6.  Suggested Timeline

| Day | Mkheimr | Nabil | Gnsh | Moatz |
| --- | --- | --- | --- | --- |
| Day 1 | Scaffold + DbContext + Migrations + Seed + Identity | Read ERD + interfaces. Set up local env | Read ERD + interfaces. Set up local env | Read ERD + interfaces. Set up local env |
| Day 2 | Admin CRUD (questions + categories) | Lobby: create, join, waiting room | GameHub skeleton + AnswerService | Summary + Home leaderboard |
| Day 3 | Bug fixes + code review | Connect StartGame → Hub broadcast (with P3) | RoundTimer + full round flow + GameOver | FinalizeGameAsync (coordinate with P3) |
| Day 4 | Integration testing + polish | Integration testing + polish | Integration testing + polish | Integration testing + polish |

# 7.  Golden Rules for the Team

- Agree on all Repository interfaces (Section 3) before anyone writes a single line of their feature code.

- Never call a Repository directly from a Controller. Always go through a Service.

- Never expose IsCorrect to the client. Strip it out in the Service before sending to the View or Hub.

- Mkheimr must commit the working DbContext + migrations to Git before anyone else can start.

- Each person writes the View for their own feature. No one touches another person's View.

- Use Git branches: one branch per person. Merge into main only after code review.

- If two people need to share data (integration points above), define the method signature together first, then implement independently.

10.  Team Git Workflow  (Everyone Reads This)

This is how we work together without breaking each other's code. Follow these rules every single time.

| 1 | Each person works on their own branch. Never commit directly to main. |
| --- | --- |

# First time — clone the repo

$ git clone https://github.com/YOUR_USERNAME/QuizGame.git

$ cd QuizGame

# Create your own branch (do this once)

$ git checkout -b feature/person2-lobby

# Use your own name: feature/person1-setup, feature/person3-game, feature/person4-results

| 2 | Every morning before you start working: pull the latest main into your branch. |
| --- | --- |

# Every day before starting — sync with main

$ git checkout main

$ git pull origin main

$ git checkout feature/your-branch-name

$ git merge main

# Resolve any conflicts, then continue working

| 3 | Commit small and often. Write a clear message for every commit. |
| --- | --- |

# While working — commit regularly

$ git add .

$ git commit -m "add: LobbyController create and join actions"

$ git push origin feature/your-branch-name

# Good commit message format:

# add: what you added

# fix: what you fixed

# update: what you changed

| 4 | When a feature is done: open a Pull Request on GitHub. Don't merge yourself. |
| --- | --- |

Go to github.com → your repo → Pull Requests → New Pull Request. Set base: main, compare: your branch. Write what you did. Assign Person 1 (lead) to review. Person 1 merges it after checking.

| 5 | After someone's PR is merged: everyone pulls main again to get the update. |
| --- | --- |

# After a PR gets merged into main

$ git checkout main

$ git pull origin main

$ git checkout feature/your-branch-name

$ git merge main

Quick Reference — Commands at a Glance

| Situation | Command |
| --- | --- |
| First time setup | git clone ... && git checkout -b feature/your-name |
| Start of every day | git pull origin main then git merge main |
| Save your work | git add . && git commit -m "message" |
| Upload to GitHub | git push origin feature/your-branch |
| See what changed | git status |
| See commit history | git log --oneline |
| Switch branches | git checkout branch-name |
| After team PR is merged | git checkout main && git pull origin main |
| Run the project | dotnet run |
| Add a new migration | dotnet ef migrations add MigrationName |
| Update your local DB | dotnet ef database update |

WARNING The golden rule: pull before you start, push when you stop. Always work on your own branch. Never force push to main.